P2: Project Definition and Requirements

University Garage Parking Assistant

Team: Sina (ScrumMaster), Ahmed (Product Owner), Jenyar (Technical Lead / Architect), Aland (Developer), Arman (Developer)

# Task 1: Project definition

## Project title

University Garage Parking Assistant

## Problem statement

Students and staff who park in the university garage are often blocked in by other cars, because the garage is constantly overcrowded. The only current way to reach the owner of a blocking car is a WhatsApp group where people post a photo of the plate and wait for the owner to notice, and one student reported waiting 20 minutes for a reply. That group has reached WhatsApp’s participant limit, so new students cannot join, and every member’s phone number is visible to the whole group. This matters because blocked drivers risk missing classes or exams, and their personal details are exposed to strangers.

## Objectives

- O1 – Speed: Reach the owner of a blocking car in seconds, not tens of minutes: the owner’s phone is alerted within 5 seconds of the request in at least 95% of requests (NFR-01).

- O2 – Simplicity: A blocked driver can send a request in 3 taps or fewer from opening the app, and an owner can reply in 1 tap (NFR-05).

- O3 – Privacy: 0 personal data fields (name, phone number, student ID) are shown to other users in any plate lookup, notification, chat or call (NFR-07).

- O4 – Safe use: A user is blocked after 3 requests in 10 minutes and banned after 3 suspensions, so spam and harassment are stopped (US-10; limits to be tuned).

## Scope

In scope

- Account registration with phone-number SMS verification and license plate (US-01)

- Finding the blocking car’s owner by typing the plate or photographing it (US-02)

- Push notification that makes the owner’s phone buzz, with one-tap quick replies (US-04, US-05)

- In-app call that hides both phone numbers once there is no reply after 3 minutes, and a clear message when a plate is not registered (US-06, US-07)

- In-app text chat with a report option (US-08, US-09)

- Spam limits, timeouts and bans, an admin dashboard and a log of plate lookups (US-10, US-12, US-13)

- Closing a request as resolved and deleting an account with its data (US-11, US-14)

- If time allows: several plates per account and Kurdish / English language support (US-15, US-16)

Out of scope

- Payments

- A parking space booking system

- Controlling the garage gates or cameras

- Not in this release (recorded so they are not forgotten): showing space availability from the garage entrance gate sensor, and a reputation system for repeat blockers

## Stakeholders

| Stakeholder | What they need |
| --- | --- |
| Blocked driver (student/staff) | A notification that reaches the owner within seconds and makes their phone buzz; a call option after 3 minutes without a reply; a clear message and a fallback when the plate is not registered; something that works on the weak garage signal. |
| Car owner (student/staff) | Name, phone number and student ID kept hidden; one-tap quick replies while in lectures or walking to the car; the option to register several plates; no more notifications once the car has moved. |
| Admin | Rate limits and bans for spammers; a chat report button; a log of plate lookups to spot stalking; a dashboard of requests, reports and account statuses. |
| Garage security | Drivers directed to contact security when a plate is not registered, and fewer cars left blocking the garage lane. |
| University | Personal data protected and removed when users leave or delete their account; no dependence on university IT systems for the first release; less traffic congestion in the garage and fewer late students. |
| Course lecturer | The MVP delivered within the course timeline, with all work in the team Git repository and meaningful commits. |

## Feasibility

Is it useful? Yes, it reaches blocking-car owners in seconds instead of long WhatsApp waits and keeps students’ phone numbers hidden, which the full WhatsApp group does not.

Can our team build it in the time we have? Yes, we can build the MVP in 11 weeks using free tools (Firebase notifications, a free OCR library such as Google ML Kit, and a standard database).

Does it depend on anything we cannot access? No, it uses phone SMS codes and does not depend on locked university servers or garage hardware.

# Task 2: Elicitation plan and role-play

## Techniques chosen and justification

- Interviews (a mix of closed and open questions): good for getting an overall picture of how students deal with blocked cars and the problems with the WhatsApp group.

- Stories and scenarios (plus observation): it is easier for students to talk about real examples than abstract questions, and observing the WhatsApp group shows how people actually work. Using this together with the interviews means interviewing is not our only technique.

## Interview questions

The interview starts from a springboard question about real work. Six of the questions are asked of every stakeholder, and one is for the admin only.

- Springboard (open): Walk me through the last time your car was blocked in the garage. What did you do from the moment you saw it until you left?

- Open: When you are in a lecture, what helps you notice an urgent notification on your phone?

- Closed: How long did you wait the last time you posted a plate in the WhatsApp group? (<5 mins, 5–15 mins, >15 mins)

- Closed: Are you comfortable having your phone number visible to everyone in the WhatsApp group? (Yes / No)

- Open: What quick-reply buttons would you want so you don’t have to type while walking to your car?

- Closed: How long should the app wait before letting the blocked driver call you? (3 mins / 5 mins)

- Open (Admin): What kind of spam or misuse could happen in this app, and how should we stop it?

- Closed: Do you drive more than one car to university during the week? (Yes / No)

## Role-play and elicitation findings

| Stakeholder | Technique | Questions or observations | Needs discovered |
| --- | --- | --- | --- |
| Blocked driver (Student) | Interview & scenario | Asked about their last blocked-car wait (20 minutes) and weak internet in the garage. | Needs a fast notification with buzz (US-04), an in-app call after 3 minutes (US-06), and photo compression for weak signal (NFR-03). |
| Car owner (Student/Staff) | Interview & scenario | Asked about phone privacy and replying during lectures. | Needs phone number and name kept hidden (US-03), 1-tap quick replies (US-05), and the option to add several plates (US-15). |
| Admin | Interview | Asked how to stop students from spamming notifications or stalking plates. | Needs rate limits and bans for spammers (US-10), a chat report button (US-09), and a log of plate lookups (US-13). |
| Garage security | Observation & interview | Observed the full WhatsApp group and cars blocking the garage lane. | Needs the app to tell drivers to contact garage security when a plate is not registered (US-07). |

# Task 3: Write user stories and acceptance criteria

The requirements below use the story template and the NFR template from the worksheet. There are 16 functional user stories (minimum 8) and 10 non-functional requirements (minimum 5). Mandatory requirements use “shall” and desirable ones use “should”. Values marked “to be tuned” will be set during testing.

## Functional requirements (user stories)

### US-01: Register an account

| Field | Content |
| --- | --- |
| ID | US-01 |
| Story | As a student or staff member with a car, I want to register with my phone number and my license plate, so that other drivers can reach me when I block them in. |
| Acceptance criteria | AC1: Given I have installed the app, when I enter my phone number and the correct one-time code within 5 minutes, then my account is created and I can add my plate. AC2 (exception): Given I enter a wrong or expired code, when I submit it, then no account is created and I see an error with an option to request a new code. AC3 (exception): Given the plate is already registered to another account, when I try to add it, then it is refused and I am told to contact an admin. |
| Rationale and source | Without registered plates the owner cannot be reached, and phone verification limits fake accounts and impersonation. Source: student/staff driver, admin. |
| Priority | Must |

### US-02: Search by typed plate or photo

| Field | Content |
| --- | --- |
| ID | US-02 |
| Story | As a blocked driver, I want to type or photograph the plate of the car blocking me, so that I can notify its owner without knowing who they are. |
| Acceptance criteria | AC1: Given I am logged in, when I type a registered plate and confirm, then a notification request is sent and I see a confirmation. AC2: Given I photograph a plate, when the photo is processed, then the app shows the recognised plate text for me to confirm or correct before anything is sent. AC3 (exception): Given the photo is blurry or unreadable, when recognition fails, then the app tells me and lets me retake the photo or type the plate. |
| Rationale and source | Replaces posting a plate photo in the WhatsApp group. Source: blocked driver. |
| Priority | Must |

### US-03: Owner identity stays hidden

| Field | Content |
| --- | --- |
| ID | US-03 |
| Story | As a car owner, I want my identity to stay hidden when someone searches my plate, so that I cannot be tracked or harassed. |
| Acceptance criteria | AC1: Given another user searches my registered plate, when the result is shown, then it states only that a notification was sent and contains none of my name, phone number or student ID. AC2 (exception): Given a search fails (e.g. server error), when an error message is shown, then it contains no personal data about any user. |
| Rationale and source | Core privacy principle of the project: knowing a plate must never reveal who the owner is. Source: car owner, admin, university. |
| Priority | Must |

### US-04: Push notification with buzz

| Field | Content |
| --- | --- |
| ID | US-04 |
| Story | As a car owner, I want a push notification that makes my phone buzz when I am blocking someone, so that I notice straight away even when my phone is in my pocket. |
| Acceptance criteria | AC1: Given my phone is online and notifications are allowed, when a blocked driver sends a request, then my phone shows the notification and vibrates within 5 seconds. AC2 (exception): Given my phone is offline, when a request is sent, then the notification arrives when my phone reconnects and the blocked driver sees the status “not delivered yet”. |
| Rationale and source | Reaching the owner in seconds is the main goal of the project. Source: blocked driver, car owner. |
| Priority | Must |

### US-05: Quick reply from owner

| Field | Content |
| --- | --- |
| ID | US-05 |
| Story | As a car owner, I want to reply with one tap (“Moving now” or “5 minutes”), so that the blocked driver knows when to expect me without me typing. |
| Acceptance criteria | AC1: Given I received a request, when I tap “Moving now” or “5 minutes”, then the blocked driver sees my reply within 5 seconds. AC2 (exception): Given the request was already closed, when I tap a reply, then I am told the request is closed and nothing is sent. |
| Rationale and source | Lets the owner respond fast, even while walking or in class. Source: car owner, blocked driver. |
| Priority | Must |

### US-06: In-app call after timeout

| Field | Content |
| --- | --- |
| ID | US-06 |
| Story | As a blocked driver, I want to call the owner through the app when they have not replied, so that I can get out quickly without seeing their phone number. |
| Acceptance criteria | AC1: Given I sent a request and got no reply for 3 minutes (value to be tuned), when the time passes, then a “Call owner” button appears. AC2: Given I tap “Call owner”, when the call connects, then neither side sees the other’s phone number or name. AC3 (exception): Given the owner does not answer or has no connection, when the call fails, then I see a message and can retry. |
| Rationale and source | Handles owners who ignore notifications while keeping their number private. Source: blocked driver. |
| Priority | Should |

### US-07: Plate not registered

| Field | Content |
| --- | --- |
| ID | US-07 |
| Story | As a blocked driver, I want to be told when a plate is not registered, so that I can use another way to reach the owner instead of waiting. |
| Acceptance criteria | AC1: Given I search a plate that is not registered, when the result returns, then I see “This plate is not registered” within 3 seconds and no notification is sent. AC2: Given the plate is not registered, when the message is shown, then the app tells me to contact garage security. |
| Rationale and source | The app only works for registered owners, so a clear fallback is needed. Source: blocked driver, garage security. |
| Priority | Should |

### US-08: In-app text chat

| Field | Content |
| --- | --- |
| ID | US-08 |
| Story | As a blocked driver or car owner, I want to exchange short text messages through the app, so that we can coordinate without sharing phone numbers. |
| Acceptance criteria | AC1: Given a request is open, when either person sends a message, then the other sees it within 5 seconds and no personal data is shown. AC2 (exception): Given the request is closed, when someone tries to send a message, then it is rejected and they are told the chat has ended. |
| Rationale and source | Alternative to calling when a call is not possible. Source: blocked driver, car owner. |
| Priority | Should |

### US-09: Report abusive chat

| Field | Content |
| --- | --- |
| ID | US-09 |
| Story | As a user, I want to report an abusive message or user, so that admins can act on harassment. |
| Acceptance criteria | AC1: Given I am in a chat, when I tap “Report” and choose a reason, then a report with the conversation is sent to the admin and I see a confirmation. AC2 (exception): Given I already reported this chat, when I tap “Report” again, then no duplicate is created and I am told it was already reported. |
| Rationale and source | The chat must be regulated by admins. Source: user, admin. |
| Priority | Should |

### US-10: Limit spam and ban abusers

| Field | Content |
| --- | --- |
| ID | US-10 |
| Story | As an admin, I want users who spam or harass to be slowed down and eventually banned, so that the app stays professional and safe. |
| Acceptance criteria | AC1: Given a user sent 3 requests in 10 minutes (limits to be tuned), when they send another, then it is blocked and they see how long to wait. AC2 (exception): Given a user has been suspended 3 times (limit to be tuned), when they break the limit again, then their account is banned and they cannot log in. |
| Rationale and source | Project goal: prevent spamming and harassment with timeouts and bans. Source: admin, car owner. |
| Priority | Should |

### US-11: Close a request

| Field | Content |
| --- | --- |
| ID | US-11 |
| Story | As a blocked driver or car owner, I want to mark a request as resolved when the car has moved, so that notifications and chat stop. |
| Acceptance criteria | AC1: Given a request is open, when either person taps “Resolved”, then the request closes and no more notifications or messages are sent. AC2 (exception): Given a request has had no activity for 60 minutes (value to be tuned), when the time passes, then it closes automatically. |
| Rationale and source | Avoids owners being notified after they have moved. Source: blocked driver, car owner. |
| Priority | Should |

### US-12: Admin dashboard

| Field | Content |
| --- | --- |
| ID | US-12 |
| Story | As an admin, I want to see requests, reports and account statuses, so that I can enforce professional use. |
| Acceptance criteria | AC1: Given I am logged in as an admin, when I open the dashboard, then I see requests, reports and account statuses (active, suspended, banned) and can warn, suspend, ban or unban an account. AC2 (exception): Given a non-admin tries to open the dashboard, when they request it, then access is denied and the attempt is logged. |
| Rationale and source | The admin needs full access to account statuses. Source: admin. |
| Priority | Should |

### US-13: Lookup audit log

| Field | Content |
| --- | --- |
| ID | US-13 |
| Story | As an admin, I want a log of plate lookups, so that I can spot stalking or tracking of a person. |
| Acceptance criteria | AC1: Given any plate lookup, when it happens, then the log records the searching account, time and plate (not the photo). AC2 (exception): Given one account looks up 10 different plates in 1 hour (limit to be tuned), when the 10th lookup is made, then the account is flagged for admin review. |
| Rationale and source | Stalking by repeated lookups is a high-impact threat. Source: admin, university. |
| Priority | Should |

### US-14: Delete my account

| Field | Content |
| --- | --- |
| ID | US-14 |
| Story | As a user, I want to delete my account and data, so that my phone number and plate are removed when I leave the university. |
| Acceptance criteria | AC1: Given I am logged in, when I confirm deletion, then I can no longer log in and my plate no longer notifies anyone. AC2 (exception): Given I have an open request, when I confirm deletion, then the request is closed first and the other person is told it ended. |
| Rationale and source | Answers the question of what happens to data when users leave, and supports data-protection rules. Source: user, university. |
| Priority | Should |

### US-15: Several plates per account

| Field | Content |
| --- | --- |
| ID | US-15 |
| Story | As a user who drives more than one car, I want to register several plates, so that I can be reached whichever car I use. |
| Acceptance criteria | AC1: Given I have a verified account, when I add a second plate, then a request for either plate notifies me. AC2 (exception): Given a plate is already registered to another account, when I add it, then it is refused. |
| Rationale and source | Listed as a nice-to-have feature. Source: student/staff driver. |
| Priority | Could |

### US-16: Kurdish and English

| Field | Content |
| --- | --- |
| ID | US-16 |
| Story | As a user, I want to use the app in Kurdish or English, so that I can understand it in my own language. |
| Acceptance criteria | AC1: Given I choose Kurdish in settings, when I open any screen, then all text is in Kurdish and laid out right-to-left. AC2 (exception): Given a text has no translation, when the screen is shown, then the English text is shown instead of a blank. |
| Rationale and source | Listed as a nice-to-have feature. Source: student/staff driver. |
| Priority | Could |

## Non-functional requirements

| ID | Requirement | Type | How it will be measured | Source |
| --- | --- | --- | --- | --- |
| NFR-01 | The system shall deliver a push notification to the owner within 5 seconds of the request in at least 95% of requests. | Product (performance) | Compare send and delivery timestamps over 100 test requests. | Blocked driver |
| NFR-02 | The system shall return a plate search result within 3 seconds and recognise a plate photo within 5 seconds. | Product (performance) | Timed tests with 50 typed and 50 photo searches. | Blocked driver |
| NFR-03 | The system should complete a request on a weak connection (1 Mbps) within 10 seconds. | Product (reliability) | Network-throttling test; check the retry log. | Blocked driver (garage signal) |
| NFR-04 | The system should be available at least 99% of the time during garage opening hours. | Product (reliability) | Server uptime monitoring over a 2-week pilot. | Blocked driver, car owner |
| NFR-05 | A blocked driver shall be able to send a notification in 3 taps or fewer from opening the app, and an owner shall be able to reply in 1 tap from the notification. | Product (usability) | Usability test with 5 users; at least 90% succeed on the first try. | Blocked driver, car owner |
| NFR-06 | The system shall encrypt phone numbers at rest and send all data over TLS 1.2 or higher, and only admins shall be able to view account data. | Product (security) | Configuration review and access-control test. | Admin, university |
| NFR-07 | The system shall show 0 personal data fields (name, phone number, student ID) to other users in any screen, notification, chat or call. | Product (privacy) | Walk through every screen with two test accounts and check for personal data. | Car owner, admin |
| NFR-08 | The system should remove a user’s phone number and plate within 30 days of account deletion, and after 90 days of no activity, in line with the university’s privacy rules. | External (privacy rules) | Delete a test account and check that its phone number and plate are gone within 30 days; repeat for a test account with 90 days of no activity. | University |
| NFR-09 | The app shall run on Android 10+ and iOS 15+ from one cross-platform codebase. | Product (platform) | Install and run the main flow on one device of each OS version. | Student/staff driver |
| NFR-10 | The team shall deliver the MVP by Week 8 of the 11-week semester and keep all work in the team Git repository with meaningful commit messages. | Organizational (development process) | Check the roadmap milestone and review the Git history for commits from every member. | Course / lecturer |

# Task 4: Classify

Every item from Task 3 is marked as functional or non-functional. For each non-functional requirement the branch is added (product, organizational or external).

| ID | Item | Classification | NFR type |
| --- | --- | --- | --- |
| US-01 | Register an account | Functional | – |
| US-02 | Search by typed plate or photo | Functional | – |
| US-03 | Owner identity stays hidden | Functional | – |
| US-04 | Push notification with buzz | Functional | – |
| US-05 | Quick reply from owner | Functional | – |
| US-06 | In-app call after timeout | Functional | – |
| US-07 | Plate not registered | Functional | – |
| US-08 | In-app text chat | Functional | – |
| US-09 | Report abusive chat | Functional | – |
| US-10 | Limit spam and ban abusers | Functional | – |
| US-11 | Close a request | Functional | – |
| US-12 | Admin dashboard | Functional | – |
| US-13 | Lookup audit log | Functional | – |
| US-14 | Delete my account | Functional | – |
| US-15 | Several plates per account | Functional | – |
| US-16 | Kurdish and English | Functional | – |
| NFR-01 | Notification delivered within 5 s (95% of requests) | Non-functional | Product (performance) |
| NFR-02 | Search result within 3 s; photo recognised within 5 s | Non-functional | Product (performance) |
| NFR-03 | Request completes within 10 s on a 1 Mbps connection | Non-functional | Product (reliability) |
| NFR-04 | 99% availability during garage opening hours | Non-functional | Product (reliability) |
| NFR-05 | Send in 3 taps or fewer; reply in 1 tap | Non-functional | Product (usability) |
| NFR-06 | Encrypted phone numbers, TLS 1.2+, admin-only account data | Non-functional | Product (security) |
| NFR-07 | 0 personal data fields shown to other users | Non-functional | Product (privacy) |
| NFR-08 | Personal data removed within 30 days of deletion and after 90 days inactive | Non-functional | External (privacy rules) |
| NFR-09 | Runs on Android 10+ and iOS 15+ | Non-functional | Product (platform) |
| NFR-10 | MVP delivered by Week 8; all work in Git | Non-functional | Organizational (development process) |

## Requirements that could conflict

| Pair | NFR-05 (send a notification in 3 taps or fewer, reply in 1 tap) and US-01 / US-10 (phone verification and spam limits). |
| --- | --- |
| Why they could conflict | Security checks such as an SMS code or a waiting period add steps and delay at the moment a blocked driver is in a hurry, which can push a request above 3 taps. |
| Resolution | Verify the phone number once at sign-up (US-01) so it is not repeated for each request, and only show a cooldown after 3 requests in 10 minutes (US-10). A normal request therefore stays within 3 taps, and only heavy use is slowed down. |

# Task 5: Prioritize, build the backlog and trace

## MoSCoW priorities

The Product Owner (Ahmed) owns the priorities, and the agreed result is recorded in the backlog below. Must means the project fails without it, Should means it is important but has a workaround, Could means nice to have if time allows, and Won’t means agreed as out of scope for now.

| Priority | Items | Story points | Share of items |
| --- | --- | --- | --- |
| Must | 12 | 33 | 43% |
| Should | 12 | 34 | 43% |
| Could | 2 | 5 | 7% |
| Won’t (this time) | 2 | not estimated | 7% |
| Total | 28 | 72 | 100% |

60% check: Must items are 43% of all items (46% of story points), below the 60% warning level, so the backlog has been prioritized.

## Product backlog

Ordered by priority (Must, Should, Could, Won’t) so it can be copied to the Scrum board in this order. Estimates are in story points, using US-05 (Quick reply from owner) = 2 points as the reference story from the Week 2 sprint-planning practice. Won’t items are recorded but not estimated.

| ID | Item | Type | Priority | Estimate (points) | Source |
| --- | --- | --- | --- | --- | --- |
| US-01 | Register an account | Functional | Must | 5 | Student/staff driver, admin |
| US-02 | Search by typed plate or photo | Functional | Must | 5 | Blocked driver |
| US-03 | Owner identity stays hidden | Functional | Must | 3 | Car owner, admin, university |
| US-04 | Push notification with buzz | Functional | Must | 3 | Blocked driver, car owner |
| US-05 | Quick reply from owner | Functional | Must | 2 | Car owner, blocked driver |
| NFR-01 | Deliver notification within 5 s (95%) | NFR (Product) | Must | 2 | Blocked driver |
| NFR-02 | Search ≤3 s and photo recognition ≤5 s | NFR (Product) | Must | 3 | Blocked driver |
| NFR-05 | Send in ≤3 taps; reply in 1 tap | NFR (Product) | Must | 2 | Blocked driver, car owner |
| NFR-06 | Encrypt phone numbers; TLS 1.2+ | NFR (Product) | Must | 3 | Admin, university |
| NFR-07 | Show 0 personal data fields | NFR (Product) | Must | 2 | Car owner, admin |
| NFR-09 | Run on Android 10+ and iOS 15+ | NFR (Product) | Must | 2 | Student/staff driver |
| NFR-10 | Deliver MVP on time using Git | NFR (Organizational) | Must | 1 | Course / lecturer |
| US-06 | In-app call after timeout | Functional | Should | 5 | Blocked driver |
| US-07 | Plate not registered | Functional | Should | 2 | Blocked driver, garage security |
| US-08 | In-app text chat | Functional | Should | 3 | Blocked driver, car owner |
| US-09 | Report abusive chat | Functional | Should | 2 | User, admin |
| US-10 | Limit spam and ban abusers | Functional | Should | 3 | Admin, car owner |
| US-11 | Close a request | Functional | Should | 2 | Blocked driver, car owner |
| US-12 | Admin dashboard | Functional | Should | 5 | Admin |
| US-13 | Lookup audit log | Functional | Should | 3 | Admin, university |
| US-14 | Delete my account | Functional | Should | 2 | User, university |
| NFR-03 | Work on weak 1 Mbps connection ≤10 s | NFR (Product) | Should | 3 | Blocked driver (garage signal) |
| NFR-04 | 99% available during garage hours | NFR (Product) | Should | 2 | Blocked driver, car owner |
| NFR-08 | Delete personal data in 30 days (90 days inactive) | NFR (External) | Should | 2 | University |
| US-15 | Several plates per account | Functional | Could | 2 | Student/staff driver |
| US-16 | Kurdish and English | Functional | Could | 3 | Student/staff driver |
| W-01 | Reputation system for repeat blockers | Functional | Won’t (this time) | – | Team (nice to have, later) |
| W-02 | Space availability from the garage gate sensor | Functional | Won’t (this time) | – | Team (nice to have, later) |

## Traceability table

Links stakeholder needs to requirements and their acceptance tests.

| Stakeholder need | Requirement(s) | Acceptance tests |
| --- | --- | --- |
| Blocked drivers need to reach the blocking car’s owner in seconds without using WhatsApp. | US-02, US-04, US-05, NFR-01, NFR-02, NFR-05 | US-02 AC1–AC3 (type or photo search) NFR-02 timed test (search ≤3 s, photo ≤5 s) US-04 AC1 (buzz within 5 s) NFR-01 test (95% of 100 requests within 5 s) US-05 AC1 (1-tap reply seen within 5 s) NFR-05 usability test (≤3 taps, 90% succeed first try) |
| Car owners need their name, phone number and student ID kept private when someone searches their plate. | US-03, US-06, US-08, NFR-06, NFR-07 | US-03 AC1–AC2 (no personal info shown) US-06 AC2 (call hides numbers) US-08 AC1 (chat shows no personal data) NFR-06 configuration review and access-control test NFR-07 screen walkthrough with two test accounts |
| Blocked drivers need a backup option if the owner does not reply or is not registered. | US-06, US-07 | US-06 AC1 (“Call owner” button appears after 3 minutes) US-07 AC1–AC2 (“This plate is not registered” within 3 s, and the driver is told to contact garage security) |
| Admins need to stop spamming, harassment, fake accounts and stalking. | US-01, US-09, US-10, US-12, US-13 | US-01 AC1–AC3 (SMS code, no duplicate plates) US-09 AC1 (report chat) US-10 AC1–AC2 (limit of 3 requests in 10 minutes, ban after 3 suspensions) US-12 AC1–AC2 (statuses shown, non-admin denied) US-13 AC2 (flag at 10 lookups in 1 hour) |
| Users and the university need personal data removed when a user leaves. | US-14, NFR-08 | US-14 AC1–AC2 (deleted account cannot log in, open request closed first) NFR-08 data-removal check on a deleted and an inactive test account |

# Task 6: Peer review and validation

The requirements were reviewed using Sommerville’s five validation checks (S4.5).

| Check | Question | Finding |
| --- | --- | --- |
| Validity | Does each requirement reflect a real stakeholder need? | Yes. All stories solve the real garage blocking and WhatsApp group problems. We also added Garage Security as a stakeholder for unregistered plates (US-07). |
| Consistency | Do any requirements contradict each other? | NFR-05 (3 taps or fewer) conflicted with the security checks in US-01 and US-10. Fixed by verifying the phone once at sign-up and only showing a cooldown after 3 requests in 10 minutes (see Task 4). |
| Completeness | Is anything obvious missing (roles, errors, constraints)? | Early drafts were missing a way to stop notifications after the car moves and a way to delete accounts. We added US-11 (Close a request) and US-14 (Delete my account). |
| Realism | Can it be built in the time and budget? | Yes. We can build the MVP in 11 weeks using free tools (Firebase notifications, free OCR and a standard database). Gate sensors were moved to “Nice to have”. |
| Verifiability | Can a test be written for every requirement? | Yes. Every story uses Given / When / Then criteria, and all NFRs use numbers (within 5 seconds, 3 taps, 99% uptime) instead of vague words like “fast” or “easy”. |

## Fixes made after the review

- Added US-11 (Close a request) and US-14 (Delete my account).

- Added Garage Security as a stakeholder for the unregistered-plate case (US-07).

- Resolved the NFR-05 conflict with US-01 and US-10 (see Task 4).

- Moved gate-sensor space availability to “Nice to have” (recorded as Won’t this time in the backlog).